# TEST PLAN

# MarketLens

# Table of Contents

Introduction	3

1.1	Objectives	3

1.2	Team Members	3

2	Scope	3

3	Assumptions / Risks	4

3.1	Assumptions	4

3.2	Risks	4

4	Test Approach	4

4.1	Test Automation	4

5	Test Environment	5

6	Milestones / Deliverables	5

6.1	Test Schedule	5

6.2	Deliverables	5

# Introduction

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks, and approach. This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

## Objectives

The purpose of this document is to outline the testing strategy for MarketLens, an AI driven laptop arbitrage engine. It defines the scope, approach, and resources required to verify the functionality of the Streamlit dashboard, the PostgreSQL database pipeline, the Random Forest valuation model, and the Hugging Face CLIP vision integration.

## Team Members

| - Resource Name | - Role |
| --- | --- |
| - Zachary Case | - Lead Developer / QA Tester |

# Scope

The initial phase will include all core MVP requirements. These and any other requirements that get included must all be tested. At the end of Phase 1, a tester must be able to:

- Boot up the local Streamlit dashboard without fatal errors

- Filter the historical eBay data using the sidebar options and verify that bad data is dropped

- Upload an image to the Link Auditor and receive screen and chassis damage scores

- Input custom laptop specs and receive an AI predicted price and profit spread

- View all analytics charts rendering correctly at the proper size

Load testing will not be considered part of this project since the application runs locally and the user base is just me. Live web scraping and multi user authentication are also out of scope for this phase.

# Assumptions / Risks

## Assumptions

This section lists assumptions that are made specific to this project.

- Delivery of the product is in a format that the test team can pull from GitHub.

- The local PostgreSQL database is properly configured and running on port 5432.

## Risks

The following risks have been identified and the appropriate action identified to mitigate their impact on the project. The impact or severity of the risk is based on how the project would be affected if the risk was triggered. The trigger is what milestone or event would cause the risk to become an issue to be dealt with.

| # | Risk | Impact | Trigger | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | - Streamlit caching holds onto old data and prevents UI updates | High | Code updates or database changes do not show up on the frontend | Manually clear the cache and completely restart the terminal session after major data changes. |
| 2 | The Hugging Face CLIP vision model takes too long to process images locally | Medium | The app times out or freezes during the Link Auditor demo | Utilize the cache resource decorator so the model only has to download and load into memory on the very first run. |
| 3 | - Desktop and laptop environments get out of sync | High | Trying to run the app on a new machine causes fatal path errors or broken dependencies | Strictly use git pull and git push to share code and keep the Python virtual environments isolated to their specific machines. |
| 4 |  |  |  |  |

# Test Approach

The project is using an agile approach with weekly iterations. At the end of each week the requirements identified for that iteration will be delivered to the team and will be tested.

Exploratory testing will play a large part of the testing as I am building this from scratch and learning the UI framework as I go. Tests for planned functionality will be created and run as I push new updates to the application.

## Test Automation

No automated functional tests are planned at this time. All testing will be done manually through the Streamlit graphical interface to ensure it looks and feels correct for the final presentation.
 Test Environment

A local Windows environment is required for the web server, the Python application, and the PostgreSQL database.

# Milestones / Deliverables

## Test Schedule

The initial test schedule follows……….

| Task Name | Start | Finish | Effort | Comments |
| --- | --- | --- | --- | --- |
| Test Planning | 03/15 | 03/16 | 2 d | Review requirements and plan dashboard layout |
| First deploy to local QA test environment | 03/17 | 03/18 | 2 d | Booting Streamlit on both the laptop and desktop |
| Functional Testing | 03/19 | 03/24 | 5 d | Testing the Random Forest model and CLIP vision integration |
| Resolution of final defects and final build testing | 03/25 | 03/28 | 3 d | Fixing chart sizes, UI bugs, and missing data errors |
| Final Capstone Demo | 03/29 | 04/11 | 13 d | Presenting the final application |

## Deliverables

| Deliverable | For | Date / Milestone |
| --- | --- | --- |
| Final Capstone Demo | Project Stakeholders (Professor & Classmates) | 04/11 / After Sprint 6 & final tests |
| Final Application Code | Project Stakeholders | Capstone Demo Day |
| Capstone Submission | Project Stakeholders | 04/11 / Before End of Semester |